ComicCraft

AI Comic Story Creator using Google Gemini Models

Generative AI Project Documentation (8 Phases)

Contents

- 1. Brainstorming & Ideation Phase

- 2. Requirement Analysis Phase

- 3. Project Design Phase

- 4. Project Planning Phase

- 5. Project Development Phase

- 6. Project Testing Phase

- 7. Project Documentation Phase

- 8. Project Demonstration Phase

# Phase 1: Brainstorming & Ideation

## 1.1 Problem Statement

Creating a comic requires storytelling, character design and illustration skills, which most people lack. Manual creation is slow, and non-artists have no easy way to turn a story idea into a finished comic.

## 1.2 Proposed Solution

ComicCraft is a web application that converts a short user prompt into a complete 5-panel comic. Google Gemini generates the story, narration and dialogue, and Gemini image generation produces the panel illustrations. The result is previewed in the browser and exported as a PDF.

## 1.3 Target Users

- Hobbyists and casual storytellers with no drawing skills

- Students and teachers creating visual stories for learning

- Content creators who need quick story concepts

## 1.4 Ideas Considered

| Idea | Feasibility | Impact | Decision |
| --- | --- | --- | --- |
| Prompt-to-comic generator with PDF export | High | High | Selected |
| Story-only generator (text output) | High | Low | Rejected: less engaging |
| Multi-page comic with user accounts and library | Low (time) | High | Future scope |
| Manual comic editor with AI assistance | Medium | Medium | Future scope |

## 1.5 Empathy Map

| Says | Thinks | Feels | Does |
| --- | --- | --- | --- |
| "I have a story idea but cannot draw." | Comics are too hard to make. | Frustrated, limited creatively. | Searches for tools; gives up or hires artists. |

## 1.6 Expected Impact

- Comic creation in minutes instead of days

- Consistent characters and coherent stories across panels

- Shareable, printable PDF output

# Phase 2: Requirement Analysis

## 2.1 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR1 | Accept five inputs: story prompt, character name, setting, tone and art style. |
| FR2 | Generate a structured 5-panel story with description, narration and dialogue for each panel. |
| FR3 | Create one fixed character profile and reuse it in every panel for visual consistency. |
| FR4 | Generate one illustration per panel from the panel description and art style. |
| FR5 | Display all panels (image, narration, dialogue) as an on-screen preview. |
| FR6 | Export the comic as a PDF and provide a download link and success page. |

## 2.2 Non-Functional Requirements

- Usability: Simple, responsive interface usable without technical knowledge.

- Reliability: Loading indicator and clear error message when generation fails.

- Security: API key stored in an environment variable, never hard-coded.

- Maintainability: Modular code (one file per responsibility) for easy extension.

## 2.3 User Stories

- As a user, I want to enter a story idea so that a full comic is created automatically.

- As a user, I want to pick the tone and art style so that the comic matches my vision.

- As a user, I want to download the comic as a PDF so that I can share or print it.

## 2.4 Software Requirements

| Component | Requirement |
| --- | --- |
| Language / Framework | Python 3, FastAPI, Uvicorn, Jinja2, python-multipart |
| AI / Libraries | google-genai, pydantic, fpdf2, requests |
| Access | Gemini API key (GEMINI_API_KEY), internet connection, modern web browser |

## 2.5 Constraints & Assumptions

- Each comic has exactly 5 panels; one comic is generated at a time.

- Requires an active internet connection and a valid Gemini API key with available quota.

- Users provide input in English; PDF text supports Latin characters only.

# Phase 3: Project Design

## 3.1 System Architecture

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | HTML, CSS, JavaScript, Jinja2 | Collects input, shows loading state, renders panels and download button |
| Backend | FastAPI + Uvicorn | Routing, input handling, orchestration of AI calls, file output |
| Story AI | Gemini Flash model | Returns structured JSON: character profile and 5 panels |
| Image AI | Gemini Pro Image model | Generates a 1:1 illustration for each panel |
| Export | FPDF2 | Builds a multi-page PDF (one page per panel) |

## 3.2 Data Flow

User form  →  POST /generate  →  Story generation (Gemini Flash)  →  Image prompt per panel  →  Image generation (Gemini Pro Image)  →  Layout builder  →  PDF export  →  JSON response  →  Preview and download in browser.

## 3.3 Model Selection

| Task | Model (as configured) | Reason |
| --- | --- | --- |
| Story, narration, dialogue | gemini-3.5-flash | Fast, supports schema-constrained JSON output |
| Panel illustrations | gemini-3-pro-image | High-quality images that follow detailed prompts |

## 3.4 Module Design

| File | Responsibility |
| --- | --- |
| main.py | Creates the app, mounts static files, serves / and /export-success |
| routes.py | POST /generate: runs the full generation pipeline |
| gemini_flash.py | generate_story(): builds the story prompt; validates output with Pydantic (Panel, ComicStory) |
| image_generator.py | generate_image(): requests a PNG image from Gemini and decodes it |
| layout_builder.py | build_layout(): pairs each panel’s text with its image path |
| exporters.py | save_pdf(): writes narration, dialogue and image to PDF pages |
| templates/ | index.html (form + live preview), comic_preview.html, export_success.html |

## 3.5 Prompt Design

- Story prompt: fixed 5-part arc (introduce, develop, conflict, resolve, conclude) with continuity rules.

- Character profile: one visual description reused in every image prompt to keep the character consistent.

- Image prompt: art style + character profile + setting + scene; explicitly forbids text, speech bubbles and watermarks.

## 3.6 UI Flow

Home form  →  Loading message  →  Panel preview with PDF download  →  Export success page  →  “Create Another Comic”.

# Phase 4: Project Planning

## 4.1 Milestones & Timeline

| Milestone | Key Activities | Timeline |
| --- | --- | --- |
| M1: Research & Setup | Select Gemini models; define architecture; set up Python environment and API key | 24 Sep 2026 |
| M2: Core Modules | Story generation, layout builder and PDF exporter | 24–25 Sep 2026 |
| M3: Backend Routes | FastAPI app, /generate route, image generation and error handling | 25–26 Sep 2026 |
| M4: Frontend | Input form, loading state, preview page, export success page | 24–26 Sep 2026 |
| M5: Testing & Deployment | End-to-end testing; local run script (run.sh) | 26–28 Sep 2026 |

## 4.2 Roles

| Role | Responsibility |
| --- | --- |
| AI / Backend Developer | Prompts, Gemini integration, FastAPI routes |
| Frontend Developer | HTML/CSS/JS interface and templates |
| Tester / Documentation | Test cases, bug tracking, project report |

Note: assign team member names to each role before submission.

## 4.3 Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| API quota or key errors | Check key at start; return clear error; keep key in .env |
| Inconsistent character appearance | Single fixed character profile reused in every image prompt |
| Slow generation (5 sequential image calls) | Loading indicator; future: parallel image requests |
| Malformed model output | Schema-constrained JSON validated with Pydantic |

## 4.4 Tools

Python 3, VS Code / Termux, Git, Uvicorn, FastAPI /docs (Swagger), Google AI Studio (API key).

# Phase 5: Project Development

## 5.1 Environment Setup

python -m venv comiccraft-env

source comiccraft-env/bin/activate      # Windows: comiccraft-env\Scripts\activate

pip install -r requirements.txt

# .env file:  GEMINI_API_KEY=<your-api-key>

## 5.2 Project Structure

ComicCraft/

main.py  routes.py  gemini_flash.py  image_generator.py

layout_builder.py  exporters.py  requirements.txt  run.sh

templates/  index.html  comic_preview.html  export_success.html

static/generated/  (panel images and comic.pdf)

## 5.3 Implementation Summary

| Step | Implementation |
| --- | --- |
| 1. Input | /generate reads prompt, character, setting, tone and style using FastAPI Form(...) |
| 2. Story | generate_story() calls Gemini Flash once and validates the JSON against the ComicStory schema |
| 3. Images | For each panel, a detailed image prompt is built and generate_image() saves panel_N.png |
| 4. Layout | build_layout() combines panel text and image path |
| 5. PDF | save_pdf() creates comic.pdf; non-Latin characters are replaced to avoid encoding errors |
| 6. Response | JSON with panels and PDF path; JavaScript renders the preview with HTML-escaped text |

## 5.4 Run the Application

uvicorn main:app --host 0.0.0.0 --port 8000      # or: bash run.sh

Open http://127.0.0.1:8000 for the app and /docs for API testing.

# Phase 6: Project Testing

## 6.1 Test Cases

| ID | Test Case | Expected Result | Status |
| --- | --- | --- | --- |
| TC1 | Submit valid inputs (Rabbit vs Tortoise race story) | 5 panels, 5 images and comic.pdf are created | Pass (sample output available) |
| TC2 | Submit with an empty field | Form validation blocks submission | To be run |
| TC3 | Remove GEMINI_API_KEY | Clear "key is missing" error | To be run |
| TC4 | Choose “Funny” tone with “Anime” style | Story and images reflect chosen tone and style | To be run |
| TC5 | Character appearance across panels | Same character in all 5 panels | Pass (sample output reviewed) |
| TC6 | Click Download PDF / Export | PDF downloads; success page opens | To be run |
| TC7 | API failure or timeout | User sees "Comic generation failed." | To be run |

## 6.2 Output Quality Evaluation

| Criterion | What is checked |
| --- | --- |
| Story coherence | Five connected panels with a clear beginning, conflict and ending |
| Prompt adherence | Scene matches the description, setting and art style |
| Character consistency | Face, clothing and proportions remain constant |
| Text-free images | No stray text, speech bubbles or watermarks in images |
| Safety | Generated content is appropriate for the chosen tone |

## 6.3 Known Issues

- Output files (panel_N.png, comic.pdf) are overwritten by each new comic; concurrent users would conflict.

- Images are generated one by one, so total time grows with panel count.

- No automatic retry when the Gemini API fails or is rate-limited.

Record the actual result and date for every test case marked “To be run” before final submission.

# Phase 7: Project Documentation

## 7.1 User Guide

- Step 1: Open the ComicCraft home page.

- Step 2: Enter story idea, character name, setting, tone and art style.

- Step 3: Click Generate and wait for the loading message to finish.

- Step 4: Review the panels, then click Download PDF.

- Step 5: Choose “Create Another Comic” to start again.

## 7.2 API Reference

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | / | Home page with input form |
| POST | /generate | Generate comic from form fields; returns panels and PDF path as JSON |
| GET | /export-success | Export confirmation page with PDF download link |
| GET | /docs | Interactive Swagger API documentation |

## 7.3 Setup & Security Notes

- Set GEMINI_API_KEY in a .env file; do not share or commit this file.

- Install dependencies with pip install -r requirements.txt.

- run.sh is written for Termux (Android); use the uvicorn command on other systems.

## 7.4 Limitations

- Fixed at 5 panels; single-user, no login or saved comic library.

- PDF supports Latin characters only; depends on an internet connection and API quota.

## 7.5 Future Scope

- User accounts and a personal comic library

- Selectable panel count and multi-page story arcs

- Speech bubbles drawn on images and in-app panel editing or regeneration

- Parallel image generation and unique file names per user session

# Phase 8: Project Demonstration

## 8.1 Demo Script (5 minutes)

| Step | Action | Talking Point |
| --- | --- | --- |
| 1 | Introduce the problem | Non-artists cannot easily turn ideas into comics |
| 2 | Show home page and enter inputs | Five simple inputs drive the whole comic |
| 3 | Click Generate | Gemini Flash writes the story; Gemini Pro Image draws each panel |
| 4 | Show the preview | Five panels with narration and dialogue; same character throughout |
| 5 | Download PDF and open success page | Print-ready output in one click |
| 6 | Open /docs | API is documented and testable |

## 8.2 Sample Outcome

Story prompt: “The Rabbit and the Tortoise race.”  Output: 5-panel comic with narration, dialogue and PDF.

Panels 1, 3 and 5 of the generated comic

## 8.3 Key Outcomes

- End-to-end pipeline: prompt → story → images → preview → PDF

- Structured, validated AI output using a Pydantic schema

- Consistent character across panels using a fixed character profile

## 8.4 Presentation Outline

1. Problem  2. Solution  3. Architecture  4. Live demo  5. Results  6. Limitations  7. Future scope  8. Q&A

## 8.5 Likely Questions

| Question | Answer |
| --- | --- |
| How is character consistency achieved? | One fixed character profile is generated and included in every image prompt. |
| How is the AI output kept structured? | The story model returns JSON following a Pydantic schema, which is validated. |
| Why two Gemini models? | A fast model for structured story text; an image model for illustrations. |
| What are the main limitations? | Fixed 5 panels, sequential generation, files overwritten per request. |